Project Plan

| Week | Activities & Estimates | Outputs | Status | Comments |
| --- | --- | --- | --- | --- |
| 2 | Project Topic Selection (3) | Project Topic Selected. | Done |  |
| 3 | Literature Review started (3) | Draft Project Doc started. | Done |  |
| 4 | Literature Review continued (4) Research Question (1) Research Areas Identified (1) | Research Question. Areas of Research Lit Review Started. | Done Done Done |  |
| 5 | Literature Review Topic headings explored. (2) Lit Review Continued (3) | Topics Defined. Lit Review Cont. | Done Done |  |
| 6 | Project Plan (3) Risk analysis (3) Lit Review Continued (2) | Project Plan. Risk Analysis. | Done Done |  |
| 7 | Project Specification: Management Software Setup (2) Define the Scope. (2) User Requirements started. (2) Start Product Backlog. (2) | Project Spec Outline. Project Scope. Management software. User Requirements start. Product Backlog start. | To Do To Do To Do To Do | Chosen Jira, and started to set up already. |
| 8 | Project Specification: User Requirements Defined. (4) Product Backlog Defined. (2) | User Requirements. Project Specification Document. | To Do To Do |  |
| 9 | Design Phase Documents (6): | Design Phase Documents. | To Do |  |
| 10 | Design Phase Documents (6): | Design Phase Documents. | To Do |  |
| 11 | Key Class Diagrams (3) Sprints (First Draft) (3) | Key Class Diagrams. Sprints draft. | To Do |  |
| 12 | Prototype (5-8): Project setup (2) Database Set up (2) API calls Defined (2) Middleware Implemented. (2) | Prototype. Project Set up Databases Set up API calls. Middleware Impl. | To Do |  |
| 13 | Design Presentation (6) : Review Documents (2) Create Presentation (3) Review Presentation (1) | Presentation. | To Do |  |

Risk Analysis

| Risk Description | Impact | Likelihood | Prevention Activity | Plan Of Action |
| --- | --- | --- | --- | --- |
| Minor Illness | Low-medium | medium | Ensure exercise and diet is in order. | If occurring will need to make up for the time lost depending on the situation. |
| Major Illness | Medium-high | low | Same as above | Requires making time back and/or application of extension. |
| IT services attack | Medium-high | low | Save Project in external Repo and have backups | Recover project from repo and re-do lost work. |
| College Shutdown | Medium-high | low | Ensure working from home conditions are suitable | Ensure working from home conditions are suitable |
| Database API not suitable | Medium-high | Medium-low | Find suitable database systems that have the API requirements needed | Check Database systems for required Logs or Change reads. |
| Scope too large | Medium | Medium | Reduce Scope of project. | Define key scope requirements in user stories and preform backlog grooming. |